Brittany Kirkham

Final Project Plan

Oct. 25:

Current Build: ~~Database structure, initial seeds, login capabilities, and able to add user login.~~

Nov. 1:

~~Establish admin login column in DB which shows additional page option in navigation when logged in.~~

Nov. 8 &15:

Create basic website pages framework. Will have additional option for admin users.

Pages: ~~- Team Page (Team List and Add Member)~~

~~- For Admin: Add Users and Add Teams~~

- Monthly Calendar (Add Event and Add Meeting)

- To Do List (~~Checklist~~ and Add Tasks)

Nov. 22:

Create drop down options for filtering between team members on each page.

Nov. 29:

Secure and tweak code.